Roadmap Documentation

Section 1: Project Overview

AI Wealth Management Platform

Goal:

Build a full-stack AI-powered wealth management platform that helps users manage income, expenses, investments, retirement planning, goal planning, and receives AI-powered recommendations.

Target Completion:

12 Weeks

Development Methodology:

Agile

Sprint Duration:

1 Week

Section 2: Development Phases

Phase 1 -	Documentation

Phase 2 -	Development Environment Setup

Phase 3 -	Database Development

Phase 4 -	Finance Engine

Phase 5 -	Backend APIs

Phase 6 -	Frontend Development

Phase 7 -	Machine Learning

Phase 8 -	AI Assistant

Phase 9 -	Testing

Phase 10 -	Deployment

Phase 11 -	Portfolio & Resume Preparation

Phase 1

Documentation

Status:

Completed

Deliverables:

- SRD

- Architecture

- Database Design

- API Documentation

- Decisions Documentation

Phase 2

Environment Setup

Duration:

Week 1

Tasks:

- Install Python

- Install VS Code

- Create GitHub Repository

- Install PostgreSQL

- Install Postman

- Install Docker Desktop

- Configure Virtual Environment

Delivarables:

Running Development Environment

Success Criteria:

- Can run FastAPI application locally

Phase 3

Database Development

Duration:

Week 2

Tasks:

- Create PostgreSQL Database

- Create Users Table

- Create Income Table

- Create Expenses Table

- Create Investments Table

- Create Mutual Funds Table

- Create Bonds Table

- Create Goals Table

- Create Retirement Table

- Create Predictions Table

- Create AI Conversations Table

Deliverables:

Database Schema

- ER Diagram

SQL Scripts

Success Criteria:

- All tables created successfully

Phase 4

Finance Engine Development

Duration:

Week 3-4

Tasks:

- Salary Calculation Engine

- Expense Engine

- Investment Engine

- Mutual Fund Engine

- Bond Engine

- Retirement Engine

- FIRE Calculation Engine

- Goal Planning Engine

Project Structure: Folder

finance/

salary.py

expense.py

investment.py

mutual_fund.py

bond.py

retirement.py

goal.py

Success Criteria:

- All Excel formulas converted into Python

Phase 5

Backend Development

Duration:

Week 5-6

Framework:

FastAPI

Tasks:

- Authentication Module

- JWT Module

- User APIs

- Income APIs

- Expense APIs

- Investment APIs

- Mutual Fund APIs

- Bond APIs

- Goal APIs

- Retirement APIs

- Portfolio APIs

Success Criteria:

- All endpoints working through Swagger

Phase 7

Machine Learning

Salary Prediction

Duration:

Week 9

Model 1

Salary Prediction

Inputs:

  - Age

  - Experience

  - Current Salary

  - Location

  - Role

Outputs:

- Expected Market Salary

- Growth Rate

- Underpaid %

Model 2

Mutual Fund Prediction

Outputs:

- Low Return

- Average Return

- High Return

Model 3

Bond Prediction

Outputs:

Expected Yield

Risk Score

Success Criteria:

- Models integrated with APIs

Phase 8

AI Assistant

Duration:

Week 10

Tasks:

- Azure OpenAI Integration

- Retirement Advisor

- Goal Recommendation Engine

- Financial Chat Assistant

Example Questions:

- Can I retire by 55?

- How much SIP is needed for 5 Crores?

- How should I allocate my portfolio?

Success Criteria:

- AI answers based on user's financial data

Phase 9

Testing

Duration:

Week 11

Tasks:

- Unit Testing

- Integration Testing

- API Testing

- UI Testing

Tools:

- PyTest

- Postman

- Swagger

Success Criteria:

All critical bugs resolved.

Phase 10

Deployment

Duration:

Week 12

Frontend:

- Vercel

Backend:

- Azure App Service

Database:

- PostgreSQL

Container:

- Docker

Success Criteria:

Public URL available.

Phase 11

Portfolio Preparation

Duration:

After Deployment

Tasks:

- Create GitHub README

- Create Architecture Diagram

- Create Database Diagram

- Record Demo Video

- Prepare Resume Description

- Prepare Interview Questions

Success Criteria:

Project ready for recruiters.

Section 3: Project Overview

- Milestone 1 Documentation Complete ✅

- Milestone 2 Database Complete

- Milestone 3 Finance Engine Complete

- Milestone 4 Backend Complete

- Milestone 5 Frontend Complete

- Milestone 6 ML Complete

- Milestone 7 AI Complete

- Milestone 8 Deployment Complete

- Milestone 9 Portfolio Ready

Section 4: Risks

Risk 1

Excel Formula Complexity

Mitigation: Convert one module at a time

Risk 2

Machine Learning Data Quality

Mitigation: Use trusted datasets

Risk 3

Development Delays

Mitigation: Weekly sprint reviews

Risk 4

Deployment Issues

Mitigation: Use Docker from beginning

Section 4: Risks

V1 (Must Have)

- Authentication

- Income

- Expenses

- Investments

- Retirement

- Dashboard

V2

- Machine Learning

V3

- AI Advisor

V4

- Commercial Product Features