Decision Overview Documentation

Project Memory

This Documentation is used for having a memory file for the project.

The document will tell you;

- Why something was chosen

- Why something was rejected

- Why architecture changed

This document records all major decisions.

Format of the document is:

- Decision ID

- Date

- Title

- Problem

- Options Considered

- Selected Option

- Reason

- Consequences

Decision 001

Project Architecture

Decision ID: DEC-001

Title: Monolithic Architecture

Problem: How should the system be developed?

Options:

- Monolithic

- Microservices

Selected: Monolithic

Reason:

- Single developer

- Easier deployment

- Faster development

- Suitable for MVP

Consequences:

Positive:

- Simple architecture

- Faster development

Negative:

- Future scaling may require separation

Decision 002

Backend Framework

Decision ID: DEC-002

Title: Backend Framework Selection

Problem: Which backend framework should be used?

Options:

- Django

- Flask

- FastAPI

Selected: FastAPI

Reason:

- Modern framework

- High performance

- Built-in Swagger

- Excellent API support

- Easy ML integration

Consequences:

Positive:

- Faster API development

- Better documentation

Negative:

- Smaller ecosystem than Django

Decision 003

Database Selection

Decision ID: DEC-003

Title: Database Selection

Problem: Which database should be used?

Options:

- SQLite

- MySQL

- PostgreSQL

Selected: PostgreSQL

Reason:

- Enterprise grade

- ACID compliance

- Scalable

- Widely used

Consequences:

Positive:

- Industry standard

Negative:

- More setup compared to SQLite

Decision 004

Frontend Framework

Decision ID: DEC-004

Title: Frontend Stack

Selected: React + Next.js

Reason:

- Industry demand

- Reusable components

- Fast UI development

- SEO support

Consequences:

- Learning curve higher

- Better career value

Decision 005

Authentication Strategy

Decision ID: DEC-005

Title: Authentication

Selected: JWT Authentication

Reason:

- Stateless

- Secure

- Industry standard

- Easy integration with React

Consequences:

Positive:

- Scalable

Negative:

- Token refresh handling required

Decision 006

Password Storage

Decision ID: DEC-006

Title: Password Security

Selected: Hash Passwords using Bcrypt

Reason:

- Industry best practice

- Never store plain text passwords

Consequences:

Positive:

- Better security

Negative:

- Slightly increased processing

Decision 007

Machine Learning Framework

Decision ID: DEC-007

Title: ML Framework Selection

Selected: Scikit-Learn

Reason:

- Easy to learn

- Production proven

- Large community

Models:

Salary Prediction: Random Forest

Mutual Fund Prediction: XGBoost

Bond Forecast: Prophet

Decision 008

AI Integration

Decision ID: DEC-008

Title: AI Assistant Integration

Selected: Azure OpenAI

Reason:

- Enterprise support

- Better integration

- Scalable

Fallback: Gemini

Decision 009

Deployment Strategy

Decision ID: DEC-009

Title: Deployment

Frontend: Vercel

Backend: Azure App Service

Database: PostgreSQL

Container: Docker

Reason:

- Cost effective

- Industry standard

Decision 010

Version 1 Scope

Decision ID: DEC-010

Title: MVP Scope

Included:

✓ Authentication

✓ Dashboard

✓ Income Planning

✓ Expense Planning

✓ Investment Tracking

✓ Mutual Funds

✓ Bonds

✓ Retirement Planning

✓ Goal Planning

Excluded:

✗ Bank Integration

✗ Stock Broker Integration

✗ Mobile Application

✗ Advanced AI Advisor

Reason:

Focus on delivering working MVP first.

Decision 011

Prediction Philosophy

Decision ID: DEC-011

Title: Prediction Strategy

Problem:

Can future returns be predicted exactly?

Decision:

No.

System will provide:

- Low Estimate

- Average Estimate

- High Estimate

Instead of exact returns.

Reason:

Financial markets are uncertain.

This approach is more realistic.

Decision 012

Development Methodology

Decision ID: DEC-012

Title: Development Process

Selected: Agile

Sprint Length: 1 Week

Reason:

- Easier tracking

- Incremental delivery

- Suitable for solo development